Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

The following sections present the project progress and the evidence produced by the team.

| APT project progress summary | By the end of Sprint 03, ErgoSense has three integrated functional increments. Sprint 01 implemented keyboard and mouse activity monitoring, usage-period timing, and a break reminder after 60 minutes. Sprint 02 added an API server, accounts, authentication, usage sessions, inactivity breaks, and PostgreSQL persistence. Sprint 03 added webcam-based gesture control to move the cursor, perform left and right clicks, drag, and scroll, together with persistent user settings. The specific objectives assigned to these three Sprints were achieved through incremental development, integration, and testing. Voice control, custom macros, and final integration belong to Sprints 04, 05, and 06 and are not part of the implemented software yet. |
| --- | --- |
| Objectives | The general and specific objectives were not changed. The project still aims to build a desktop application that combines alternative interaction methods with activity monitoring. This report covers only the objectives implemented through Sprint 03. |
| Methodology | The team continued to use Scrum as an agile and incremental method. Work was organized through a Product Backlog, Sprint Backlogs, individual branches, change reviews, automated tests, and technical documentation. No methodology changes were required. |
| Progress evidence | Evidence includes the desktop and server source code, Sprint Backlogs 01–03, the Product Backlog, architecture and test-plan documents, execution guides, and the repository history. The project contains automated tests for monitoring, authentication, persistence, settings, camera access, hand tracking, gesture classification, and mouse actions, as well as manual test and calibration scripts. Quality was supported by a layered architecture, input validation, versioned migrations, bcrypt password hashing, JWT authentication, per-user data isolation, local image processing, Ruff, pytest, and pull-request reviews. |

2. Work Plan Monitoring

The work plan below shows the status of completed and upcoming activities at the end of Sprint 03.

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency unit | Activities | Resources | Duration | Responsible person | Observations | Progress status | Adjustments |
| Manage IT projects and develop software solutions. | Define the scope, architecture, Product Backlog, and test plan. | Scrum, GitHub, architecture documents, and planning records. | Start of Phase 2 | Alejandro Silva and Bastian Pino | Dividing the project into modules and Sprints made the work easier to organize. | Completed | No scope changes. |
| Develop and integrate a software solution. | Sprint 01: keyboard and mouse monitoring, activity period, and break reminder. | Python, pynput, PySide6, pytest, and Git. | Sprint 01 | Bastian Pino | Hardware-independent tests made the monitoring module easier to validate. | Completed | The reminder remained fixed at 60 minutes. |
| Build data models and develop secure services. | Sprint 02: API, accounts, authentication, usage sessions, breaks, and persistence. | FastAPI, PostgreSQL, SQLAlchemy, Alembic, Docker, JWT, and bcrypt. | Sprint 02 | Alejandro Silva | Separating the API, services, repositories, and models supported testing. | Completed | Settings were centralized on the server for reuse in Sprint 03. |
| Develop and integrate a computer-vision solution. | Sprint 03: hand tracking, gestures, cursor, clicks, drag, scroll, and settings. | MediaPipe, webcam, PySide6, pynput, FastAPI, and pytest. | Sprint 03 | Bastian Pino | Calibration with a real hand helped tune thresholds and reduce accidental actions. | Completed | Left click was assigned to the folded thumb and calibration tools were added. |
| Integrate software components and design user interfaces. | Sprints 04–06: voice, interface, macros, final integration, testing, and closure. | Python, PySide6, existing services, pytest, Ruff, and Docker. | Sprints 04–06 | Alejandro Silva and Bastian Pino | These later stages depend on the increments already available. | Not started | Kept in the planned sequence. |

3. Adjustments Based on Monitoring

The following sections explain the factors, technical adjustments, and pending activities identified while monitoring the plan.

Factors that supported or hindered the work plan: The modular design, Sprint planning, GitHub workflow, and clear distribution of responsibilities supported progress. Communication remained consistent and caused no delays or conflicts. Gesture calibration, accidental-action control, and desktop-to-server integration required additional technical work. The team addressed these matters with isolated prototypes, tests, measurement scripts, and parameter tuning.

Adjusted or removed activities: No activity was removed and the general scope remained unchanged. The team made technical adjustments within planned tasks: left click was assigned to the folded-thumb gesture after calibration, and tools were added to measure and tune gestures. User settings were connected to the persistence implemented in Sprint 02. These changes improved stability without changing the objectives or Sprint sequence.

Activities not started or delayed: Sprints 04, 05, and 06 have not started because they belong to later stages of the plan. They are not delayed at the end of Sprint 03. The next work covers voice control and the main interface, followed by custom macros and, finally, integration, stability testing, and project documentation.

For a group APT project, this column must identify the team member responsible for each task or activity. This information allows the instructor to distinguish each member's contribution.